AtliQ Sales Memory Assistant — AI PRD

An AI PRD for the AtliQ Sales & CRM Assistant (Codebasics AI PM capstone)

Table of Content:

PRD Details

1. Executive Summary

2. Problem Statement and Background

3. Opportunity and AI Capability Mapping

4. Personas and User Stories

5. Model Strategy

6. Functional Requirements

7. Context and Data Pipeline

8. Non-Functional Requirements

9. Behaviour, Output Specification and Workflow

10. Guardrails and Failure Modes

11. Eval Criteria

12. Success Metrics: North Star & Metrics

13. Scope and MVP Boundary

14. Rollout and Release Strategy

15. Timeline and Milestones

16. Open Questions and Assumptions Log

PRD Details:

| Product name | AtliQ Sales Memory Assistant (AtliQ Sales & CRM Assistant) |
| --- | --- |
| Author | Venkat, AI Product Manager |
| Date | 10 July 2026 |
| Version | V1.0, Draft |
| Status | Draft for review |

Pain Point: AtliQ's founder-sellers have plenty of leads, but follow-ups slip, deals stall and they find out what is urgent by accident. The CRM only knows what someone types in, and busy founders rarely have time to type: 0 of 40 records have a follow-up date and about USD 405k of pipeline is stalled.

# 1. Executive Summary

| What are we building? | An AI assistant on top of the existing CRM. It reads sales emails and meeting notes, drafts CRM updates, and gives each founder a short morning list of what needs them, with a draft reply for each item. It suggests; a person always approves and presses Send. |
| --- | --- |
| Why does it matter? | About USD 405k across 7 deals is stalled, and our biggest deal (FinEdge, USD 95k) waited 21 days for a reply. The "update the CRM same day" rule failed twice (April and July). Language models can now reliably pull "who promised what, by when" out of messy email, with the sentence as proof. |
| Who is it for? | Primary: the three founder-sellers (Bhavin, Dhaval, Karandeep). Secondary: Jay (sales ops), who spends ~2 hours cleaning the CRM before every pipeline review. |
| How will we know it worked? | North Star: on-time follow-up rate rises from about 1 in 6 (~17%) today to 80% within 8 weeks of launch (details in Section 12). |
| Target launch | Closed beta from 27 July 2026; full release by 30 September 2026 (Q3 2026). |

# 2. Problem Statement and Background

Who does this today: the three founder-sellers, with Jay (sales ops) cleaning up afterwards.

Manual step 1: the founder talks to a client (call, meeting, or email on the phone) and makes promises.
Manual step 2: the founder means to update the CRM later at a laptop, and often forgets.
Manual step 3: the founder forwards notes to Jay: "Can you put this in the CRM?"
Manual step 4: before each pipeline review, Jay spends ~2 hours chasing founders and fixing records.

## 2.1 Current State

Trigger: a client email, a meeting, or a new lead (a referral or an event business card) arrives. What happens next today:

- Step 1: Capture. The founder reads the email on the phone between meetings, or jots notes in a meeting. Nothing reaches the CRM yet.

- Step 2: Remember. The founder must remember the promise ("I'll send the case studies by Friday") or the client's question. There is no reminder.

- Step 3: Retype. Later, if there is time, the founder retypes the details into the CRM. Usually this does not happen: 0 of 40 records have a follow-up date.

- Step 4: Follow up. The founder follows up when they happen to remember, or when the client chases ("any update on the references?").

- Step 5: Reconcile. Before each pipeline review, Jay spends ~2 hours fixing the CRM, and the numbers still "don't feel right".

## 2.2 Pain Points

- Leads slip in unrecorded: only 4 of ~15 TechSummit cards were entered; Harbor & Finch, Lumino, PixelWorks and Nimbus never reached the CRM.

- Promises are forgotten: ByteBridge case studies were promised for 15 May and are 56 days overdue.

- Clients wait for answers: FinEdge (USD 95k) has waited 21 days and Meridian 24 days for a reply.

- The CRM can't be trusted: 21 of 40 records have no value, 13 no contact, 5 no owner, and Meridian appears twice (L-1003 and L-1027).

- Revenue is left on the table: cross-sell hints (Acme's forecasting need) and "check back in Q2" notes on lost deals are never acted on.

## 2.3 Business Impact and Why Now

About USD 405k across 7 valued deals is stalled or forgotten (FinEdge 95k, NovaPharma 80k, Quantia 60k, ShopSwift 55k, Meridian 45k, ClearPath 40k, HealthFirst 30k). Only about 1 in 6 follow-ups is handled on time, and Jay loses ~2 hours of admin before every pipeline review.

The team tried the process fix twice ("update the CRM same day", in April and again in July) and it failed both times, so the fix has to be the tool, not willpower. Today's language models can reliably read an email and pull out who promised what by when, with the quote as proof, which was not practical a few years ago.


2.4 Job To Be Done Framing

Framing the problem as a job to be done (JTBD), rather than a feature request, keeps the team focused on the founder's actual goal instead of a list of outputs.

| Job to be done | - When I finish a client call or read a client email between meetings, - help me capture what was promised and what the client is waiting for, without retyping it, - so that I can reply and deliver on time, before the client has to chase me. |
| --- | --- |
| Trigger | A new client email, meeting note or lead arrives in the sales mailbox or notes folder. |
| Outcome | Every follow-up is actioned on time. The founder spends 5 minutes or less a day on the brief and about 1 minute per reply; Jay's CRM clean-up drops from ~2 hours to 20 minutes or less. |
| Why AI is justified | Cost of status quo: USD 405k stalled. Judgment required: the job means reading intent in messy text ("I'll get those over before the weekend"), which rules and keyword search miss. Capability fit: LLMs are strong at extraction, classification and drafting, and a human checks every output, so mistakes are cheap to catch. |

# 3. Opportunity and AI Capability Mapping

Each opportunity below is mapped to a specific AI capability, not just a model name, so the build reflects what the system actually needs to do.

| Opportunity | AI capability used |
| --- | --- |
| F1 Lead catcher: spot new leads and referrals in email and notes, draft the CRM record, flag duplicates (e.g. Harbor & Finch; Meridian L-1003 / L-1027). | Extraction (structured output) + fuzzy matching |
| F2 Promise & deadline tracker: turn "I'll send it by Friday" into a dated task with an owner and the source quote (e.g. ByteBridge, 56 days overdue). | Extraction + date normalisation |
| F3 Waiting-on-us radar: flag client emails AtliQ has not answered and suggest CRM status fixes (e.g. FinEdge, 21 days). | Classification |
| F4 Cross-sell & revisit spotter: catch new needs from happy clients and "check back in Q2" notes on lost deals (e.g. Acme forecasting). | Classification + extraction |
| F5 Daily brief with draft replies: a ranked list per person each morning (max 7 items) with a draft reply for each. | Retrieval / RAG over the thread and CRM + Generation (Gen AI); ranking uses plain rules, not AI |

# 4. Personas and User Stories

## 4.1 User Personas

| Persona | Description |
| --- | --- |
| Primary: Founder-seller (Bhavin, Dhaval, Karandeep) | A co-founder who sells and also runs the company. Answers client email on the phone between meetings and makes soft promises ("next week", "invite coming"). Goal: close the right deals fast without letting any warm lead go cold. Frustration: "By the time I'm at a laptop it's gone." There are no reminders, so clients end up chasing them. |
| Secondary: Sales ops (Jay) | Keeps the CRM and prepares pipeline reviews. Goal: a CRM that keeps itself up to date. Frustration: spends ~2 hours before each review chasing founders and retyping half-complete notes. |
| Indirect: Client | Contacts at client companies such as FinEdge and Meridian. Goal: fast, accurate answers. Frustration: waits weeks and has to chase. Never deals with the AI directly, because a person sends every email. |

## 4.2 User Stories

| As a... | I want to... | So that... | Acceptance criteria |
| --- | --- | --- | --- |
| Founder-seller | see client emails I haven't answered | no client waits more than 2 working days | Given a client email with a question and no AtliQ reply for 2 working days, when the morning brief is built, then it appears in my brief, oldest first, with the quoted question. |
| Founder-seller | have my promises tracked automatically | I deliver before the client chases | Given I write "I'll send the case studies by Friday", when the email is processed, then a task is created with owner, due date and source quote; vague dates show as a proposed date marked "guess". |
| Sales ops (Jay) | get new leads drafted into the CRM | I stop retyping notes | Given an email introducing a new company, when it is processed, then a draft CRM record appears within 24 hours with company, contact, source and owner, and unknown fields say "not stated". |
| Sales ops (Jay) | be warned about duplicate records | pipeline numbers are right | Given a new record whose company matches an existing one (e.g. Meridian L-1003 and L-1027), when it is drafted, then a merge is proposed instead of a new record. |
| Founder-seller | get a ready draft reply for each item | answering takes about a minute | Given an item in my brief, when I open it, then I see an editable draft in my tone, and nothing is sent until I click Send. |
| Founder-seller | see where each suggestion came from | I can trust it before acting | Given any fact in the brief, when I tap it, then the original email or note opens with the source sentence highlighted. |

# 5. Model Strategy

Choosing the underlying model and build approach is an engineering decision, made jointly with the product team rather than by the product team alone. 

What product owns:

- Context per role: founders see their own deals plus unowned items; Jay sees all records and the CRM-fix queue.

- Approval gates: nothing is sent to a client and nothing is written to the CRM without a person's click. There is no auto-send setting.

- Audit logging: every suggestion, its source quote, and who approved, edited or rejected it, and when.

- Human-in-the-loop controls: founders edit every draft; low-confidence matches go to Jay's triage queue.

- Output rules: fixed output fields (Section 9.1), a source quote for every fact, and "not stated" instead of guessing.

Engineering decides, with product: which LLM to use, the prompt design and the cost per day, tested in the prototype step against the eval criteria in Section 11. Starting point: a current general-purpose LLM through an API, with no training on client data. Ranking and date logic are plain rules, not AI, so founders can see why an item is on top.

# 6. Functional Requirements

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-1 | Read new emails from the shared sales mailbox and sales-tagged meeting notes every 2 hours (read-only). | Must | Open |
| FR-2 | Extract leads, promises (what, who, by when), client questions, cross-sell needs and revisit dates, each with its source sentence. | Must | Open |
| FR-3 | Match each item to an existing CRM record, propose a new record when none exists, and flag likely duplicates. | Must | Open |
| FR-4 | Classify each client thread as waiting on us, waiting on client, or no action needed. | Must | Open |
| FR-5 | Turn explicit and vague dates into due dates; mark vague ones as a guess; default to 2 working days for client questions. | Must | Open |
| FR-6 | Build a daily brief per person by 8 am, ranked by days overdue, wait time and deal value; show at most 7 items plus "see all". | Must | Open |
| FR-7 | Draft a reply or CRM update for each brief item, using only the thread and CRM facts. | Must | Open |
| FR-8 | Let users approve, edit, snooze or reject each suggestion; send email or write to the CRM only after approval. | Must | Open |
| FR-9 | Flag cross-sell signals from active clients and bring lost deals back on their revisit date. | Should | Open |
| FR-10 | Log every suggestion and action for the audit trail and the metrics in Section 12. | Must | Open |

# 7. Context and Data Pipeline

Context is the product. What goes in, and what stays out, defines what the AI can and cannot do.

## 7.1 What Goes In

| Input | Source and notes |
| --- | --- |
| Shared sales mailbox | Incoming and sent client emails. Read-only, sales folder only. Main source of leads, questions and promises. |
| Meeting notes | Founders' notes tagged as sales. Source of promises, client needs and revisit dates. |
| CRM records | Company, contact, owner, stage, value, last contact (40 records in the export). Used to match items and spot gaps. |
| Team directory and calendar of working days | Who owns which account and which days are working days, to assign owners and compute due dates. |
| User feedback | Approve, edit or reject, plus a reason. Used for quality reviews and prompt tuning, not for training a model. |

## 7.2 Deliberately Excluded From Context

Every attribute excluded here is an attribute the AI cannot act on, intentionally or not. This is the first line of bias defence.

| Excluded attribute | Reason for exclusion |
| --- | --- |
| Personal, HR and finance email | Not needed for sales follow-ups and a privacy risk. The assistant only sees the sales folder. |
| Personal traits of client contacts (age, gender, nationality, personal phone or social profiles) | Not needed, and could bias which clients get attention first. |
| Call recordings and founders' calendars | Privacy and client consent; founders' own notes already hold the facts (meeting bot rejected). |
| Guessed deal values or win probability | Data is too thin (21 of 40 records have no value); a guess would look precise but mislead. |

# 8. Non-Functional Requirements

# This section define how well the product should perform, rather than what it should do. Cover performance, scalability, security, reliability, availability, and usability etc.

| Category | Requirement and target |
| --- | --- |
| Performance | Daily brief ready by 8 am for each person; new emails processed within 2 hours; a draft opens in under 5 seconds. |
| Reliability / uptime | 99% of working-day briefs delivered on time. If the AI service is down, the brief says "delayed" and emails are queued, so nothing is lost. |
| Security | Read-only mailbox access; CRM changes only through approved actions; single sign-on; data encrypted in transit and at rest; access limited to the 4 users. |
| Privacy and compliance | Model provider under no-training, no-retention terms; client data deletable on request; audit log kept 12 months; follows applicable data-protection law (e.g. India's DPDP Act, GDPR for EU clients). |
| Scalability | Handles 10 times today's volume (about 500 emails a day, 500 CRM records, 10 sellers) without redesign. |
| Integrations | Shared mailbox (Gmail or Outlook), the existing CRM (API, or CSV import as fallback), the notes folder, and an LLM API. |
| Usability | The brief can be read on a phone in under 5 minutes; approving a suggestion takes one tap. |

# 9. Behaviour, Output Specification and Workflow

This section specifies the behaviour, not just the output: what the AI does in every state, including when it is uncertain or wrong.

## 9.1 Standard Output Per Role

| Output field | Description |
| --- | --- |
| Item type | Lead, Promise, Waiting on us, Cross-sell, or Revisit. |
| Summary and why it matters | One line, e.g. "FinEdge asked about pricing tiers 21 days ago; USD 95k deal." |
| Source quote and link | The exact sentence the item came from, with a link to the email or note. |
| Due date and owner | The date (marked "guess" if inferred) and the person responsible. |
| Suggested action and draft | An editable draft reply or CRM update. Unknown fields say "not stated". |
| CRM fix (Jay only) | Field, current value, suggested value and source, e.g. "Meridian: merge L-1027 into L-1003". |

## 9.2 Required Behaviour States

| State | What triggers it | Required behaviour |
| --- | --- | --- |
| Confident | A fact has a clear quote and an exact CRM match. | Show the item normally, with its source. |
| Missing information | A field (e.g. deal value) is not in the source. | Write "not stated". Never guess. |
| Vague date | "Next week", "soon", "before the weekend". | Propose a date, label it "guess", and ask the owner to confirm. |
| Low-confidence match | The company name is close to two records, or to none. | Do not update anything; send it to Jay's triage queue with both candidates. |
| Already handled | A reply was sent or the client answered. | Mark it done, remove it from the brief, and log it. |
| Service failure | The AI service or mailbox is unavailable. | Show "brief delayed", queue the emails, and never show half-finished drafts. |

## 9.3 End-to-End Decision Flow

- Every 2 hours, collect new emails from the shared sales mailbox and new sales-tagged meeting notes.

- Filter out non-sales mail (newsletters, HR, personal) using folder and sender rules.

- The AI extracts candidate items (lead, promise, client question, cross-sell need, revisit date), each with its source quote.

- Grounding check: any fact without a supporting quote is dropped or set to "not stated".

- Match each item to a CRM record by company and contact name.

- Check for duplicates (e.g. Meridian L-1003 and L-1027) and propose a merge instead of a new record.

- Classify each thread: waiting on us, waiting on client, or done.

- Set the due date: use an explicit date; turn a vague one into a proposed date marked "guess"; default to 2 working days for client questions.

- Assign an owner: the CRM owner, else the founder on the thread, else Jay's triage queue.

- Rank items: overdue first, then longest wait, then deal value; keep the top 7 per founder.

- Draft a reply or CRM update for each item, using only the thread and CRM facts.

- Deliver the brief by 8 am (email plus web view); Jay also gets the CRM-fix queue.

- A person approves and sends, edits, snoozes or rejects each item. Nothing is sent or written without this step.

- Log the suggestion, the action and the time; this log feeds the North Star and the weekly quality review.

## 9.4 Flow Diagram

The diagram shows the daily flow, from a new email to a human-approved action. (Mermaid source: flow.mmd, saved next to this document.)

# 10. Guardrails and Failure Modes

Each failure mode has a required guardrail. In this domain, emails reaching clients without approval and misuse of client data are the highest-risk failure modes.

| Failure mode | What goes wrong | Required guardrail | Owner |
| --- | --- | --- | --- |
| Made-up fact | The AI states a deal value or date that is not in the email. | Every fact needs a source quote, otherwise "not stated"; weekly groundedness check. | Engineering lead |
| Email sent without approval | A draft with a mistake reaches a USD 95k client. | No auto-send by design; only a person's click sends; tracked as a zero-tolerance metric. | Product (Venkat) |
| Wrong CRM record updated | A note lands on the wrong Meridian record. | Show the matched record before approval; low-confidence matches go to triage. | Jay (sales ops) |
| Missed follow-up | The AI misses a promise, so nothing looks due. | Jay hand-checks 20 random emails a week; recall tracked in evals. | Jay + Product |
| Noisy brief | Too many low-value items, so founders stop reading. | Cap at 7 items; keep rejections under 30%; let users mute a thread. | Product (Venkat) |
| Client data exposure | Client data reaches the wrong people or systems. | Sales mailbox only; no-training, no-retention provider terms; role-based access; audit log. | Engineering lead + founders |

# 11. Eval Criteria

Eval criteria define whether the AI is ready to launch. This is different from success metrics, which measure business outcomes after launch.

| Eval dimension | Definition and threshold |
| --- | --- |
| Lead recall | Finds the known missing leads in the test set (Harbor & Finch, Lumino, PixelWorks, Nimbus). Threshold: at least 90% of known items found. |
| Promise extraction | Catches promises with the right owner and date (e.g. ByteBridge, due 15 May). Threshold: at least 90% found and 90% correct dates. |
| Waiting-on-us classification | Flags FinEdge (21 days) and Meridian (24 days) without false alarms on handled threads. Threshold: at least 90% precision and recall. |
| Groundedness | Extracted facts are supported by their quoted source. Threshold: at least 95%. |
| Hallucination | Facts with no support in the source. Threshold: under 2%, and zero invented deal values. |
| Duplicate detection | Meridian L-1003 and L-1027 flagged; no wrong merges. Threshold: 100% of known duplicates, under 5% false merges. |
| Draft usefulness | Founders rate sample drafts as usable with small or no edits. Threshold: at least 70% of drafts, and 4 of 5 sample briefs rated "useful". |

# 12. Success Metrics: North Star & Metrics

North Star metric: On-time follow-up rate Definition: the share of follow-ups AtliQ actions on time. A follow-up is a promise we made, a client question we owe an answer to, or a new lead. "On time" means by the promised date, or within 2 working days if no date was given. Formula: follow-ups actioned on time ÷ all follow-ups due that week. Baseline: about 1 in 6 (~17%). Of ~36 commitments found in the notes and emails, only ~6 were handled on time (DataNest, Trustline, Kaveri demo, GreenGrid, OceanFreight, Citywide). Target: 80% within 8 weeks of launch; 90% within 6 months.

## 12.1 Why this North Star

A good North Star measures the value users actually get, moves when the product works, and is hard to game. This one passes all three tests:

- It is the value. The founders' pain is "things slip"; this metric counts how often things do not slip.

- It leads to revenue. FinEdge (USD 95k) went cold because one reply was 21 days late. Answering on time comes before winning.

- It covers all five features. F1 creates follow-ups for new leads, F2 for promises, F3 for client questions, F4 for cross-sells and revisits, and F5 is where they get actioned.

- It is hard to game. Sending more emails does not help; only answering the right ones on time does.

Why not other candidates? "Revenue won" is too slow and depends on many things besides follow-up. "Number of AI suggestions" counts activity, not value. "Daily active users" can be high while deals still slip.

## 12.2 North Star and supporting metrics

Supporting metrics explain why the North Star moves, and warn us if it moves for the wrong reason. Each target shows today's baseline where we have one.

| Layer | Metric | Target / threshold |
| --- | --- | --- |
| North Star | On-time follow-up rate (definition above) | ~17% today → 80% in 8 weeks, 90% in 6 months |
| Output (shallow) | Pipeline hygiene: % of open deals with a next step, a date and an owner | 0 of 40 today → 90% or more |
| Output (shallow) | Lead capture: % of new inbound leads in the CRM within 24 hours | ~4 of 15+ cards today → 95% or more |
| Output (shallow) | Client wait: median working days a client waits for our reply | 21+ days on top deals today → 2 days or less |
| Output (shallow) | Overdue promises older than 7 days | 5+ today (ByteBridge 56 days) → 0 |
| Trust signal (AI specific) | Suggestion acceptance: % approved as-is or with small edits | 70% or more |
| Trust signal (AI specific) | Groundedness: % of facts that match their source sentence (weekly sample) | 95% or more; made-up facts under 2% |
| Guardrail metric (AI specific) | Emails sent or CRM changes made without a person's approval | Exactly 0 |
| Guardrail metric (AI specific) | Rejected suggestions (a high rate means noise) | Under 30% |
| Guardrail metric | Brief length per founder per day | 7 items or fewer |
| User experience (AI specific) | Brief open rate: % of working days each founder opens the brief | 80% or more |
| User experience | Time spent: minutes on the brief per day, and per reply | 5 min or less a day; about 1 min per reply |
| Business outcome | CRM admin time: Jay's hours reconciling before each pipeline review | ~2 hours today → 20 min or less |
| Business outcome | Pipeline revived: value of stalled deals with a client reply after re-engagement | USD 0 of 405k today → USD 200k or more in 90 days |

## 12.3 How we measure

- Where the numbers come from: the assistant logs every follow-up it finds, its due date, and when a person acted on it. The North Star is computed from this log every week.

- Catching what the AI misses: a follow-up the AI never found would make the score look better than it is, so each week Jay checks 20 random emails by hand and adds any missed follow-ups to the total.

- Review rhythm: metrics reviewed weekly in the pipeline meeting; AI quality reviewed monthly on a sample.

- Worked example: in week 3 the log shows 30 follow-ups due and 24 actioned on time. Jay's sample finds 2 more the AI missed. On-time rate = 24 ÷ 32 = 75%.

# 13. Scope and MVP Boundary

## 13.1 Out of Scope (Permanently)

| Out of scope item | Reason / when it may be revisited |
| --- | --- |
| AI sending emails to clients on its own | One wrong email to a USD 95k client costs more than all the time saved. Not planned. |
| Win-probability or deal scoring | Only 40 incomplete records, so a score would be guesswork. Revisit after 12 months of clean data. |
| Meeting bot that joins or records calls | Privacy and client trust; founders' notes already hold the facts. Not planned. |
| Replacing the CRM | The assistant writes into the existing CRM; no migration needed. |

## 13.2 V1 Ships vs Later, Deferred

| V1 ships | Later, explicitly deferred |
| --- | --- |
| - F2 Promise & deadline tracker - F3 Waiting-on-us radar - F5 Daily brief with draft replies - F1 Lead catcher with duplicate flags - Approved CRM write-back and audit log | - F4 Cross-sell & revisit spotter (next, after V1 earns trust) - Business-card and voice-note capture - SOW and security-questionnaire writer - Objection-handling helper - Reading personal inboxes (only if founders ask) |

# 14. Rollout and Release Strategy

An AI feature earns trust incrementally. Each stage below has a gate condition before moving forward.

| Stage | Definition and gate condition |
| --- | --- |
| Stage 1: Alpha (offline test, 13–24 July 2026) | Run on the sample dataset with no live users. Gate: passes every eval threshold in Section 11. |
| Stage 2: Closed beta (27 July–21 August) | Dhaval only; F2, F3 and F5; suggestions only, no CRM writes. Gate: on-time rate 60% or more, acceptance 60% or more, zero guardrail breaches. |
| Stage 3: Phased rollout (24 August–18 September) | All three founders and Jay; add F1 Lead catcher and approved CRM write-back. Gate: on-time rate 75% or more, groundedness 95% or more, Jay's admin time 30 min or less. |
| Stage 4: Full release (from 30 September 2026) | Whole sales team, normal operation, weekly metrics review. Gate to stay live: on-time rate 80% or more with guardrail metrics at zero; F4 considered next. |

## 14.1 Kill Switch Conditions

Immediate rollback if any of the following occur:

1. Any email reaches a client without a person's click.
2. Any CRM record is changed without approval, or a wrong-client draft reaches a client.
3. Made-up facts exceed 5% in a weekly sample.
4. Client data is found outside the approved systems (a security incident).

# 15. Timeline and Milestones

| Milestone | Target date | Owner / notes |
| --- | --- | --- |
| PRD approved | 12 July 2026 | Venkat; founders sign off |
| Prototype passes evals on the dataset | 24 July 2026 | Venkat with the engineering lead |
| Closed beta starts (Dhaval) | 27 July 2026 | Venkat, Dhaval |
| Beta gate review | 21 August 2026 | Founders and Jay |
| Phased rollout to all founders and Jay | 24 August 2026 | Venkat, Jay |
| Full release and first monthly review | 30 September 2026 | Founders |

# 16. Open Questions and Assumptions Log

Every open question below is mapped to a ticket type. This is the real handoff to engineering.

| Open question / assumption | Ticket type | Owner | How we resolve it |
| --- | --- | --- | --- |
| Where should the brief live: email, a phone app, or inside the CRM? | Product decision | Venkat | Ask founders during the beta; default is email plus a web view. |
| Which LLM, and what monthly cost? | Engineering spike | Engineering lead | Test 2–3 models on the eval set; pick the cheapest that passes Section 11. |
| Should it read personal inboxes, or only the shared sales mailbox? | Policy decision | Founders | Default to the shared mailbox only; revisit after the beta. |
| Assumption: founders will open a daily brief if it has 7 items or fewer. | Research / validation | Venkat | Track open rate in the beta; interview founders in week 2. |
| Does the CRM have an API for write-back, or only CSV import? | Tech spike | Engineering lead | Check the CRM docs; fall back to a CSV import queue for Jay. |

***